**Sprint#:\_\_\_\_01\_\_\_\_**

**Team Name: Go Gitters**

**Date/Time: 03/01/2024**

**Attendees:**

| **Team Member** | **Yes/No** | **Role\*** | **Team Member** | **Yes/No** | **Role** |
| --- | --- | --- | --- | --- | --- |
| Stephanie Nutter | YES | Presenter | Nicholas Gaudet | YES | Participant |
| Michael Partridge | YES | Presenter | Christian Vela Pasillas | YES | Participant |
| Ramin Selseleh | YES | Recorder | Brian Hert | YES | Participant |
| Phillip Avila | YES | Recorder | Isaiah Samaniego | YES | Participant |

\*Roles:

* Two “Recorders” and two “Presenters” are required.
* The rest of team are “Participants”.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

1. Demonstration of the shippable product

| No. | Item presented | Client’s feedback |
| --- | --- | --- |
| 1 | Login/Signup Mock color scheme | Client recently established a home gym with the Colors of Green & Gray and would like to use that Color scheme for the app |
| 2 | Login/Signup mock page | The client liked our mock ups, will get back to us with more recommendations and design updates |
| 3 | Cost of data bases and publication of the app on both app store and play store | The client noted the information that the team provided, and will get back to us with the option that she decides to move forward with |
| 4 | Discussed what the app will provide and if we have met the requirements that she initially wanted. Also discussed if she wanted to add/remove anything from what the app offers. | Discussed potentially removing calorie tracker and its graph from the app since clients use other established applications to track food and calorie intake/burned. Will get back to us with final decision. |
| 5 | Discussed the difference between a native app and a PWA web app. Discussed cost differences between the two. How the clients customers will use the app and the differences in usage. | The client believes the developers of the app, the Go Gitters, have a better understanding on which to go with. As of now, we are moving forward with the native app, unless the client decided that a PWA is better for her business. |
| 6 | Presented how our database will be set up and how her clients will be able to track exercises, sets, repetitions and share that information with her. Discussed what data she will be able to access as administrator. | She will get back to us with the names of the exercises. Potentially choosing between drop down menus vs text box for inputting exercises, sets, and repetitions. The client liked what we presented and how we have set everything up. Will get back to us if anything changes regarding how we believe customers should enter information regarding the exercises that they are doing. |

1. Any other feedback that the client brought up, including but not limited to: clarification to requirements, requirements changes, new requirements, …

| No. | Additional feedback |
| --- | --- |
| 1 | The client has put a lot of trust in our team and our ideas and how the application should look like. As of now, no new requirements or major changes as we are still in the beginning stages of creating the app. The client is currently brainstorming many ideas, and will get back to us regarding changes. |
| 2 | One requirement was discussed to be removed, and as stated previously, it is the calorie tracker. Th reason is that many of her clients are already using other established and accurate applications to track food and calories, so they may not use what we wanted to offer in the app at all. |
| 3 |  |
| 4 |  |
| 5 |  |
| 6 |  |

**Recorded by: Ramin Selseleh**